HACKATHON PROJECT CONCEPT

# KRISHILOOP

AI-powered agricultural residue-to-value platform

Turning agricultural waste into an organized source of income, supply and local economic value

Core idea KrishiLoop connects farmers, residue collectors, processors and buyers in one traceable loop: residue generation -> discovery -> collection -> processing -> buyer -> value returned to the farmer.

Prepared as a reusable project brief for hackathons, presentations, proposals and prototype planning.

Date: 28 September 2026

# Document Map

| Section | What it covers |
| --- | --- |
| 1. Executive Summary | What KrishiLoop is, the problem, the value proposition and the central pitch. |
| 2. Problem Landscape | Why residue management is difficult and why the post-harvest side matters. |
| 3. Existing Ecosystem | How current platforms overlap with the idea and where KrishiLoop can be differentiated. |
| 4. Solution Design | End-to-end workflow, users, modules and data flow. |
| 5. AI and Technology | Where AI adds value, recommended architecture and MVP boundaries. |
| 6. Business and Impact Model | Revenue options, stakeholder benefits and measurable outcomes. |
| 7. Pilot and Roadmap | Suggested pilot geography, milestones and scaling approach. |
| 8. Hackathon Presentation Kit | Slide-ready narrative, demo flow, USP and judge Q&A. |
| 9. Reference Notes | Selected sources and validation notes for use in formal presentations. |

# 1. Executive Summary

KrishiLoop is an AI-enabled agricultural residue marketplace and coordination layer. Instead of concentrating only on crop sales, the platform focuses on the material left after agricultural production: straw, stalks, husk and other suitable residues. It helps participants discover, aggregate, transport, process and buy this material in a more organized way.

One-line pitch KrishiLoop is an AI-powered agricultural residue marketplace that connects farmers, collectors, processors and buyers to turn farm residue into an organized economic resource.

Why this framing matters: Several existing agritech platforms already operate around crop trading, advisory, logistics, storage or market linkage. The defensible opportunity for KrishiLoop is therefore not to claim that residue utilization is new, but to integrate the fragmented residue chain into one traceable digital workflow.

| Element | KrishiLoop definition |
| --- | --- |
| Primary user groups | Farmers, residue collectors/aggregators, processors, institutional buyers, local logistics providers and ecosystem organizations. |
| Core object | Agricultural residue as a location-aware, time-sensitive and quantity-aware resource. |
| Core transaction | Residue supply matched to collection capacity, processing demand and buyer demand. |
| Digital differentiator | AI-based matching, route coordination, residue estimation and demand signals. |
| Initial pilot | Paddy-residue ecosystem in Punjab, with later expansion to other crop and state contexts. |
| Business model | Transaction/service fees, B2B subscriptions and logistics or coordination fees; enterprise dashboards as an optional layer. |

# 2. Problem Landscape

Agricultural production creates both a primary crop and a secondary stream of material. The crop already has established markets in many regions, while residues can face seasonal, logistical and market coordination constraints. This creates a gap between material generation on farms and reliable demand from processors.

| Challenge | What happens in practice | Why a digital layer helps |
| --- | --- | --- |
| Fragmented supply | Residue is spread across many farms, often becoming available within a narrow harvesting window. | Aggregate geographically close supply and make quantities visible to buyers. |
| Time sensitivity | Collection and utilization may depend on harvest timing, local conditions and available machinery. | Capture availability dates and create time-aware matching. |
| Transport cost | Moving bulky low-density material can become expensive when pickup routes are fragmented. | Batch nearby farms and generate collection clusters/routes. |
| Demand visibility | A farmer may not know which processor or buyer wants a particular residue. | Create a demand board and matching mechanism. |
| Quality and suitability | Different processors may require different residue characteristics. | Record basic metadata and let buyers specify requirements. |
| Traceability | It can be difficult to show what was collected, where it went and what it became. | Track each supply lot through collection and processing stages. |
| Trust | New participants may not know whether the other side is genuine or operationally capable. | Use profiles, verification status, transaction history and service records. |

Key problem statement The missing layer is not simply another marketplace. The missing layer is coordination across a fragmented residue supply chain: who has it, where it is, when it is available, who can collect it, who can process it and who wants the output.

# 3. Existing Ecosystem and Competitive Landscape

The project should acknowledge existing solutions openly. This increases credibility because the pitch is framed as integration and specialization rather than as a claim that nobody else is working in agriculture or waste.

| Existing platform/example | Primary area of overlap | KrishiLoop differentiation |
| --- | --- | --- |
| Ninjacart | Farm-to-market supply chain and direct sourcing. | Concentrates the digital workflow on agricultural residue rather than the mainstream fresh-produce transaction. |
| Agribazaar | Digital agricultural marketplace, market linkage, processing and related services. | Builds a dedicated residue supply, collection and processor network. |
| Gramik | AI advisory, market linkage and post-harvest solutions. | Uses AI specifically to route residue toward feasible local collection and processing demand. |
| KisaanJi | Crop recommendations, marketplace, logistics and advisory. | Creates an explicit residue lifecycle from farm generation to processor and buyer. |
| VAAG | Storage, logistics and digital marketplace activity focused on post-harvest movement. | Extends coordination to residue availability and collection planning. |
| Kheti | Agricultural-waste business opportunity exploration. | Adds operational matching, logistics coordination and traceability to the opportunity layer. |

How to state the novelty safely: Do not say “no one is doing this.” Say “KrishiLoop integrates fragmented functions into a single residue-to-value workflow, with a focus on collection coordination, local matching and traceability.”

| Platform focus | Typical pathway | KrishiLoop angle |
| --- | --- | --- |
| Ninjacart | Farm -> trader/retailer | Residue -> collector -> processor -> buyer |
| Agribazaar | Farm produce -> marketplace / service network | Residue supply -> marketplace -> processing demand |
| Gramik | AI advisory -> farmer decision | AI matching -> residue routing |
| KisaanJi | Farmer -> market / logistics | Farmer residue -> collection plan -> processor |
| VAAG | Post-harvest logistics / storage | Residue logistics + traceability |
| Kheti | Waste -> opportunity ideas | Waste -> operational network -> monetization |

# 4. KrishiLoop Solution Design

Core loop: Farm generation -> digital listing -> AI match -> collection -> processor -> buyer -> outcome/impact record -> future demand signal.

| Step | User action | Platform action | Output |
| --- | --- | --- | --- |
| 1. Register residue | Farmer enters crop, location, expected residue quantity and availability date. | Validates basic fields and estimates a practical supply range. | Digital residue listing. |
| 2. Discover demand | Farmer or aggregator views relevant demand nearby. | Matches residue type, quantity, distance and availability. | Candidate buyers/processors. |
| 3. Plan collection | Collector accepts lots and groups nearby farms. | Creates a collection cluster and suggested route. | Pickup plan. |
| 4. Verify handover | Collector records pickup. | Updates status, quantity and timestamps. | Traceable movement record. |
| 5. Process | Processor receives the material and records intake/use category. | Links intake to the source lots. | Processing record. |
| 6. Sell/output | Processor supplies the final product to a buyer. | Records buyer demand and completion where feasible. | Closed-loop transaction. |
| 7. Measure impact | System aggregates activity. | Generates operational and impact indicators. | Dashboard and reports. |

## 4.1 User Roles

| Role | Main needs | Key screens |
| --- | --- | --- |
| Farmer | Easy listing, price visibility, collection scheduling, payment/transaction confirmation. | Farmer dashboard, residue listing, offers, collection status. |
| Collector / Aggregator | Supply density, route efficiency, pickup scheduling, capacity management. | Nearby supply map, route planner, job board. |
| Processor | Reliable feedstock quantity, timing, specification and location. | Requirement board, supply matching, intake records. |
| Buyer | Consistent processed output and supplier visibility. | Product/order dashboard, supplier profile, order tracking. |
| Admin / Ecosystem organization | Regional supply-demand picture, adoption and operational metrics. | Heatmap, district dashboard, reports. |

## 4.2 Example User Journey

Farmer in Sangrur registers approximately 4 tonnes of paddy straw and selects an availability window after harvest.

KrishiLoop checks nearby demand and identifies processors/aggregators that can potentially accept that material.

The system groups several nearby farms into a collection cluster, reducing fragmented pickup journeys.

A collector accepts the cluster and receives a suggested route and pickup schedule.

At handover, the collector updates actual quantity and status.

The processor receives the material and records the relevant intake category.

The dashboard updates the farmer, collector and processor records, while aggregate data improves future matching and demand planning.

# 5. AI and Technology Design

AI principle Use AI where it reduces coordination complexity. Do not add AI simply as a label. The strongest prototype uses AI for estimation, matching, routing and demand signals, while keeping transaction records deterministic and auditable.

| AI module | Input | Output | MVP implementation |
| --- | --- | --- | --- |
| Residue estimation | Crop type, farm area, historical/entered yield assumptions. | Estimated residue quantity range. | Rule-based baseline + ML-ready interface. |
| Smart matching | Residue type, quantity, location, availability, processor demand. | Ranked candidate matches. | Weighted scoring model first; upgrade to ML with data. |
| Route optimization | Pickup points, collector capacity, time windows. | Efficient collection sequence/clusters. | Open-source routing/optimization library or heuristic. |
| Demand prediction | Processor requirements, historical transactions, seasonality. | Expected demand by region/time. | Simple time-series baseline for prototype. |
| Document / message assistant | Natural-language user input. | Structured listing fields and summaries. | LLM interface with strict validation. |

## 5.1 Recommended Technical Architecture

| Layer | Suggested technology | Purpose |
| --- | --- | --- |
| Frontend | React / Next.js or Flutter | Responsive farmer, collector and processor interfaces. |
| Backend | FastAPI / Node.js | APIs, authentication, workflows and business logic. |
| Database | PostgreSQL | Users, listings, demand, logistics and transaction records. |
| Maps | OpenStreetMap + routing service | Distance, route planning and map visualizations. |
| AI service | Python service | Estimation, matching, prediction and ranking. |
| Storage | Cloud object storage | Documents, evidence files and optional photos. |
| Analytics | Dashboard layer | Supply, demand, throughput and impact indicators. |
| Security | Role-based access + audit logs | Separate farmer, collector, processor and admin permissions. |

## 5.2 Suggested Data Model

| Entity | Important fields |
| --- | --- |
| Farmer | farmer_id, location, farm_area, crop_profile, verification_status |
| ResidueLot | lot_id, farmer_id, residue_type, estimated_quantity, available_from, available_until, quality_metadata, status |
| Collector | collector_id, service_area, vehicle/capacity, availability, verification_status |
| Processor | processor_id, location, accepted_residue_types, required_quantity, specification, capacity |
| DemandRequest | request_id, processor_id/buyer_id, material_type, quantity, deadline, location |
| PickupJob | job_id, lot_ids, collector_id, route, schedule, actual_quantity, status |
| ProcessingRecord | record_id, intake_lot_ids, processor_id, output_category, quantity, date |
| Transaction | transaction_id, buyer/seller roles, amount, status, timestamps |
| ImpactRecord | record_id, material_diverted, distance, processing category, reporting period |

# 6. Minimum Viable Product (MVP)

For a hackathon, a smaller working prototype is more convincing than a large feature list. The recommended MVP contains five primary screens and one admin view.

| Screen | Core functionality | Demo value |
| --- | --- | --- |
| 1. Farmer Dashboard | Register crop residue and availability. | Shows the supply side. |
| 2. Residue Marketplace | Browse nearby available material and demand. | Shows market visibility. |
| 3. Processor Dashboard | Post requirements and view matched supply. | Shows demand-side adoption. |
| 4. Smart Matching / Collection | Cluster farms and show a suggested route. | Demonstrates AI/logistics value. |
| 5. Tracking / Impact | Show status from listing to processing. | Demonstrates traceability. |
| 6. Admin Dashboard | Regional supply-demand and activity heatmap. | Demonstrates scalability and institutional value. |

Demo scenario Use a fictional but realistic dataset for the prototype: 10-20 farms, 2-3 collectors, 2 processors and 1 buyer. The point is to demonstrate the workflow, not to pretend that the prototype is already operating at district scale.

# 7. Business Model and Stakeholder Impact

## 7.1 Potential Revenue Streams

| Revenue stream | Who pays | What they receive |
| --- | --- | --- |
| Transaction/service fee | Processor, buyer or participating enterprise | Marketplace and coordination service. |
| B2B subscription | Processors and larger buyers | Demand forecasting, supply visibility, matching and analytics. |
| Logistics coordination fee | Collectors/processors/enterprises | Collection planning and job coordination. |
| Enterprise / institutional dashboard | Organizations managing regional programs | Aggregated monitoring, planning and reporting. |
| Optional future climate-data layer | Eligible partners, subject to verification rules | Structured activity data that could support future environmental programs; not a guaranteed revenue source. |

## 7.2 Stakeholder Benefits

| Stakeholder | Potential benefit |
| --- | --- |
| Farmers | A visible channel for residue demand, easier pickup coordination and the possibility of additional value from material that previously had weak market visibility. |
| Collectors | Higher route density, fewer fragmented trips and clearer job scheduling. |
| Processors | More predictable access to feedstock and better visibility into upcoming supply. |
| Buyers | Better supplier discovery and traceability of upstream material flows. |
| Local ecosystem organizations | Regional visibility into supply, collection activity and processing capacity. |
| Environment/community | Potential reduction in unmanaged residue and better utilization of material, subject to actual adoption and verified operating outcomes. |

## 7.3 Impact Metrics

| Metric | What it measures |
| --- | --- |
| Residue listed | Total material entered into the platform. |
| Residue collected | Material successfully picked up. |
| Collection completion rate | Share of planned pickups completed. |
| Average collection distance | Operational efficiency of collection. |
| Processor fill rate | Share of processor demand covered by matched supply. |
| Farmer participation | Number of active farmers and repeat users. |
| Transaction value | Value of verified platform transactions. |
| Traceability coverage | Share of material with end-to-end status records. |
| Environmental indicators | Reported material diversion or related indicators where methodology is defined and verified. |

# 8. Pilot Strategy and Roadmap

Recommended pilot geography Punjab is a strong prototype geography because paddy-residue management is a visible and policy-supported use case. A hackathon prototype can focus on one or two districts first and then describe state-level and multi-state expansion.

| Phase | Timeline | Main deliverables |
| --- | --- | --- |
| Phase 0 - Validation | 1-2 weeks | Interview farmers, collectors and processors; validate material types, collection windows and buyer requirements. |
| Phase 1 - Prototype | 2-4 weeks | Build listings, matching, route visualization and basic dashboards. |
| Phase 2 - Pilot dataset | 4-8 weeks | Run a small controlled pilot with verified local participants and collect transaction/process data. |
| Phase 3 - Optimization | 2-3 months | Improve matching, routing, trust mechanisms and demand prediction using actual data. |
| Phase 4 - Scale | 6-12 months | Expand to more districts, residue types and partner networks where operationally viable. |

# 9. Hackathon Presentation Kit

## 9.1 Recommended 10-Slide Story

| Slide | Headline | Key content |
| --- | --- | --- |
| 1 | The problem | Agricultural residue is generated across fragmented farms; collection and demand are not always coordinated. |
| 2 | Why current solutions are fragmented | Existing platforms cover trading, advisory, logistics or waste opportunities, but functions can remain disconnected. |
| 3 | Our solution: KrishiLoop | Residue-to-value coordination platform. |
| 4 | How it works | Farmer -> AI matching -> collector -> processor -> buyer -> impact record. |
| 5 | Where AI fits | Residue estimation, matching, route planning and demand prediction. |
| 6 | What makes it different | Closed-loop residue focus, local matching, traceability and multi-stakeholder coordination. |
| 7 | Business model | Transaction/service fees, B2B subscriptions and logistics coordination. |
| 8 | Impact | Farm participation, material collected, collection efficiency, processor supply coverage and verified outcome indicators. |
| 9 | Pilot and scale | Start with a focused Punjab use case, then expand by residue type and geography. |
| 10 | The ask / closing | Build the loop so agricultural residue becomes a coordinated resource instead of an unmanaged by-product. |

## 9.2 Demo Script

Start on the farmer screen and create a paddy-residue listing.

Show the marketplace finding processors/collectors in the defined radius.

Open the matching screen and demonstrate why the system selected specific candidates.

Generate a collection cluster and route.

Confirm pickup and move the lot to processor intake.

Show the final dashboard updating supply, processing and impact metrics.

Close by returning to the central loop: residue becomes a trackable resource with multiple participants and a digital trail.

## 9.3 Questions Judges May Ask

| Question | Recommended answer direction |
| --- | --- |
| How is this different from an agricultural marketplace? | The primary object is residue, and the workflow includes collection and processing, not only crop trading. |
| Why is AI necessary? | Because the difficult part is matching fragmented supply with location-, quantity- and time-sensitive demand, then coordinating collection. |
| What if there is no buyer nearby? | The platform should show that reality rather than hiding it; demand forecasting, aggregation and regional routing can help, but viability depends on actual economics. |
| How do you prevent fake listings? | Verification, transaction history, role-based access, quantity confirmations and operational status checks. |
| How do you make money? | Start with a transaction/service model and B2B tools; add enterprise dashboards as the network matures. |
| Can it scale beyond one crop? | Yes, by configuring residue types, processor specifications and collection rules by region and season. |
| Are carbon credits part of the core model? | Not in the MVP. They are a possible future layer that would require verified methodologies and eligible activity data. |
| What is your first measurable success metric? | Successful collection and processing of verified residue lots, not app downloads. |

# 10. Build Plan for a Hackathon Team

| Workstream | Tasks | Suggested owner |
| --- | --- | --- |
| Product/UI | Farmer, collector, processor and admin screens; responsive design. | UI/UX + frontend |
| Backend | Authentication, listings, demand, matching, status transitions, APIs. | Backend developer |
| AI/optimization | Matching score, basic residue estimator, route clustering. | AI/ML developer |
| Data | Seed demo dataset and build validation rules. | Data/product |
| Maps | Map markers, distance and route visualization. | Frontend/backend |
| Pitch/demo | Problem story, competitor landscape, economics, demo script. | Presentation lead |

## 10.1 Example Matching Logic

For the prototype, start with an explainable scoring model rather than training a complicated model on tiny data. Example factors can include:

Residue compatibility: does the processor accept this residue type?

Distance: how far is the farm/collector from the processor or collection cluster?

Quantity fit: how much of the required amount can the lot contribute?

Timing fit: does the availability window match the demand deadline?

Operational capacity: can the collector or processor handle the volume?

Quality/specification fit: does the available metadata meet the buyer requirement?

Example concept: Match Score = weighted combination of compatibility + distance + quantity fit + timing + capacity + quality. Keep the weights configurable so they can be tuned after real user feedback.

# 11. Risks and How to Handle Them

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Low initial liquidity | A marketplace fails if supply and demand do not meet. | Start with a narrow geography and anchor processors/buyers. |
| Bulky material economics | Transport can dominate cost. | Prioritize dense local clusters and route optimization. |
| Unreliable quantity estimates | Estimated residue may differ from actual pickup weight. | Record estimated and actual quantity separately. |
| Trust and verification | Unknown participants may not transact confidently. | Profiles, verification, ratings/records and status confirmation. |
| Seasonality | Demand and supply can change rapidly. | Availability windows and seasonal forecasting. |
| Overclaiming environmental impact | Impact metrics can become misleading without methodology. | Use transparent definitions and mark estimates as estimates until verified. |
| AI hype | A weak model can damage credibility. | Use explainable baselines and improve only when data supports it. |

# 12. Final Positioning Statement

The strongest positioning KrishiLoop is not trying to replace every agritech platform. It is a coordination layer focused on the overlooked side of agricultural production: residue. Its value is created by connecting fragmented supply, collection, processing and demand into one traceable loop.

## Suggested closing line

“We are not building another place to sell crops. We are building the loop that starts after the crop is harvested.”

# 13. Reference Notes for Further Validation

The following sources were used as reference points in the project discussion. For any formal submission, re-check current figures, geographic coverage and product descriptions immediately before publication because company capabilities and program statistics can change.

| Source | Link | Why it is relevant |
| --- | --- | --- |
| Ninjacart | https://ninjacart.com/ | Farm-to-market supply chain and direct sourcing context. |
| Agribazaar | https://www.agribazaar.com/ | Digital agricultural marketplace and ecosystem context. |
| Gramik | https://gramik.in/ | AI advisory, market linkage and rural network context. |
| KisaanJi | https://kisaanji.com/ | Farmer marketplace, logistics and market information context. |
| VAAG | https://www.vaag.ag/ | Storage, logistics and marketplace context. |
| Kheti | https://www.kheti.shop/ | Agricultural-waste opportunity and value-creation context. |
| NITI Aayog - Frontier Tech | https://frontiertech.niti.gov.in/story/turning-waste-into-carbon-assets-renewcreds-digital-infrastructure-for-climate-finance/ | Example of digital agricultural-waste and climate-finance infrastructure. |
| PIB / Government of India | https://www.pib.gov.in/PressReleasePage.aspx?PRID=2228963&lang=2&reg=3 | Recent government context on crop-residue management support. |
| PIB / Government of India | https://www.pib.gov.in/PressReleasePage.aspx?PRID=2197201&lang=1&reg=3 | Recent data point on paddy-season farm-fire incidents and residue-management context. |
| ANDE Global | https://andeglobal.org/publication/investing-in-the-waste-and-circulatory-sector-in-india-guide-for-the-agricultural-food-and-biomass-waste-recycling-sub-sector/ | Sector guide on agricultural, food and biomass waste opportunities in India. |

Document note: This report is a hackathon/project-planning document. It combines the project concept, implementation suggestions and the competitive landscape discussed in the conversation. It is not a market-verified investment memorandum. Validate local pricing, regulations, logistics economics, processing feasibility and participant availability before real-world deployment.